|  |  |
| --- | --- |
| **Design dev Cost** | USD 900 |
| **Project Duration** | 7 1/2 weeks (2 Months) |

## KEY DELIVERABLES, BUDGET AND TIME SCHEDULES

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#** | **Milestone** | **Features** | **Duration** | **Workload** | **Approx.**  **Cost(USD)** |
| 1 | User Interface | * Landing /frontend | 1.5 week | 20% | 15000 |
| 2 | Users auth | * Login, * registration * forgot and * reset password | 1 week | 10% | 10000 |
| 3 | dashboard | * Arbitrage (track crypto prices on multiple exchanges) * Trading Terminal (interface to trade on multiple crypto exchanges.) * Market Signals * GRID Trading Bot | 3 weeks | 40% | 35000 |
|  |  | * Pricing (subscription plans.) * Portfolio Tracking (track your crypto portfolio) * Demo Exchange | 2 week | 30% | 30000 |